# Outlook Add-in — Fr8Labs Integration Plan

Feasibility, prerequisites, requirements, and solution approach for three ribbon buttons

## 1. What you are building

A single Outlook add-in with three ribbon buttons that appear on every email. Users stay inside Outlook; the add-in talks to a small backend, which in turn talks to an LLM (with optional RAG), Fr8Labs MCP, and (when available) Fr8Labs customer APIs.

## 2. Architecture diagram

## 3. Feasibility assessment

| Button | Feasibility | Confidence |
| --- | --- | --- |
| AI Draft Reply | Fully feasible today | High |
| Create Quote (MCP Actions) | Feasible — MCP Actions endpoint is live | High |
| Verify / Create Customer | Partially blocked — awaiting Fr8Labs response for create API | Medium |

## 4. Prerequisites

### 4.1 Microsoft 365

- M365 Business or Enterprise subscription (personal Outlook.com will not work for org deployment)

- Global Admin or Exchange Admin account for deployment

- Azure App Registration in Entra ID — one-time SSO setup so users never see a login screen

### 4.2 Fr8Labs

- Active Fr8Labs account with MCP access enabled by admin under Team Access

- Both MCP connectors activated:

  - https://notification-hub.fr8labs.co/mcp-analytics (read)

  - https://notification-hub.fr8labs.co/mcp-fms-actions (write / propose)

- For Button 3 Create: partner API access from Fr8Labs developer package — current blocker

### 4.3 MVP AI stack (free tier)

| Component | MVP choice | Notes |
| --- | --- | --- |
| LLM | Groq (free tier) | Fast inference; OpenAI-compatible API shape. Backend abstracts the provider so you can swap later. |
| Vector DB / RAG | Qdrant Cloud free tier | Store freight reply templates, terminology, and sample phrasing. Retrieve top chunks before the LLM call. |
| Embeddings | Free / low-cost embedding model via Groq or a compatible free embeddings API | Keep embedding + LLM behind the same backend config. |

### 4.4 Hosting (Replit is viable for MVP)

- Frontend: Replit or Netlify (static files, must be HTTPS)

- Backend API: Replit Node.js repl (Always On for production; free tier OK for early dev)

- Replit .replit.app HTTPS satisfies Outlook’s requirement — no custom domain needed for MVP

## 5. Button 1 — AI Draft Reply

How it works: User opens an email → clicks the button → add-in reads the email body via Office.js → sends sanitised text to your backend → backend retrieves RAG context from Qdrant → calls Groq → draft reply is pre-filled in the Outlook reply window. User reviews and sends. Nothing is auto-sent.

### Key implementation points

- Use Office.js item.body.getAsync to read email content

- Strip HTML on the backend before sending to the LLM (reduces prompt-injection risk)

- Enforce ~8,000 character limit

- RAG: store freight templates/terminology in Qdrant (free); retrieve relevant chunks before the LLM call

- Optional: if the sender is a known customer, query Fr8Labs Analytics and pass recent shipment context into the prompt

Inputs: Email body, sender info, Qdrant RAG chunks, optional Fr8Labs Analytics context
Output: Pre-filled Outlook reply draft

## 6. Button 2 — Create Quote

How it works: User reads a rate-request email → clicks the button → add-in / backend parses customer, route, and cargo → backend calls Fr8Labs MCP Actions (mcp-fms-actions) to propose a quote → user sees the proposal in the task pane and approves → QT-XXXX is created in Fr8Labs FMS.

### Key implementation points

- Backend authenticates to Fr8Labs MCP Actions using Fr8Labs OAuth (user’s Fr8Labs login)

- Flow is propose → user approve — nothing is saved until approval (fits the task pane UX)

- Task pane shows proposed quote (customer, route, charges, total) with Approve / Edit / Reject

- Quote can later be converted to a job inside Fr8Labs as usual

Inputs: Email body parsed for customer name, origin/destination, cargo type, commodity, weight
Output: QT-XXXX created in Fr8Labs FMS after user approval

## 7. Button 3 — Verify / Create Customer

Most complex button; create path has a current blocker.

### Create flow (blocked pending Fr8Labs)

- On submit: POST to Fr8Labs REST API to create the customer — no publicly documented endpoint yet

- Action: follow up with customersuccess@fr8labs.co for the Partner API / developer package

## 8. Architecture & hosting on Replit

### Frontend (static)

Replit Repl 1 — Frontend

/manifest.xml         ← add-in identity for M365 Admin Center

/taskpane.html        ← button panel UI

/button1.js           ← draft reply logic

/button2.js           ← create quote logic

/button3.js           ← verify / create customer logic

/icons/               ← 16px, 32px, 80px icons (required)

### Backend API (Node.js)

Replit Repl 2 — Backend API

POST /draft-reply       ← Groq LLM + Qdrant RAG

POST /create-quote      ← Fr8Labs MCP Actions

GET  /verify-customer   ← Fr8Labs MCP Analytics

POST /create-customer   ← Fr8Labs REST API (pending)

### Replit caveats

- Free tier sleeps after inactivity — fine for dev; use Always On or an UptimeRobot ping for MVP demos

- For production later: move backend to Azure App Service or a small VPS; frontend can stay on Replit or move to Netlify

## 9. Deployment steps (in order)

- Azure App Registration — Entra ID → App Registrations → New registration (“Fr8Labs Outlook Add-in”, single-tenant). Create access_as_user scope, pre-authorise Office app IDs, generate client secret. Enables SSO.

- Deploy frontend to Replit — static HTML/JS, icons, manifest.xml. HTTPS URL goes into the manifest.

- Deploy backend API to Replit — Express endpoints for draft-reply (Groq + Qdrant), create-quote, verify-customer. Keep API keys in Replit Secrets.

- Build and validate the manifest — GUID, version, HTTPS URLs, Azure app IDs. Validate with office-addin-manifest (zero errors).

- Sideload and test — Outlook Web → Settings → Add-ins → Add from file. Test all three buttons end-to-end.

- Deploy org-wide — M365 Admin Center → Settings → Integrated Apps → Upload custom app. Assign to pilot group or all users (ribbon appears within ~24 hours).

10. Effort estimate

High-level effort estimate for planning. Assumes one experienced developer, existing Fr8Labs MCP access, and AI-assisted development to accelerate boilerplate and integration code.

10.1 Work packages

| Work package | Scope | Hours | Timeline |
| --- | --- | --- | --- |
| Platform setup | Hosting, environment config, Outlook add-in shell (manifest + ribbon + SSO), backend API scaffold | 14 | Week 1 |
| AI Draft Reply | RAG knowledge base, Groq integration, read email and pre-fill reply draft | 11 | Week 1-2 |
| Create Quote | Parse rate-request email, Fr8Labs MCP Actions propose/approve flow, quote created in FMS | 13 | Week 2 |
| Verify / Create Customer | Lookup customer via MCP Analytics; create form with placeholder until Partner API available | 8 | Week 2 |
| Test and deploy | End-to-end testing, pilot, M365 org-wide rollout | 6 | Week 2-3 |

10.2 Summary

| Scope | Notes | Hours | Calendar |
| --- | --- | --- | --- |
| Total | All three buttons; customer create uses placeholder until Fr8Labs API docs | 52 hrs | ~2-3 weeks |

Customer create (within Verify / Create Customer) remains blocked until Fr8Labs provides Partner API documentation. MVP can ship with verify and placeholder create within the hours above.